International School

Capstone Project 1

# CMU-SE 252

PROJECT PROPOSAL DOCUMENT

Version 1.0

Date: Sep 7th, 2024

# SELLING HANDMADE ITEMS WEB

# Submitted by

Diem, Nguyen Thi Ut 28201100517

Quan, Nguyen Tran Minh 28214400026

Thanh, Pham Van 28211105376

Đuc, Pham Tan 28213000397

Nam, Le Van 28211106444

# Approved by

# Hoang, Nguyen Thai MSc

# Capstone Project 1- Mentor:

Name	               Signature					Date

Hoang, Nguyen Thai    _________________________	      14-Sep-2024

# PROJECT INFORMATION

| Project acronym | Handmade Ocean |  |  |  |
| --- | --- | --- | --- | --- |
| Project Title | SELLING HANDMADE ITEMS WEB |  |  |  |
| Start Date | 7rd Sep 202 | End Date | 21th Dec 2024 |  |
| Lead Institution | International School, Duy Tan University |  |  |  |
| Project Mentor | Hoang, Nguyen Thai, MSc |  |  |  |
| Scrum master / Project Leader & contact details | Le Van Nam Email: namsle2004@gmail.com Tel: 0935064603 |  |  |  |
| Partner Organization | Duy Tan University |  |  |  |
| Team members | Name | Email |  | Tel |
| 28201100517 | Diem, Nguyen Thi Ut | udiem130@gmail.com |  | 0865760643 |
| 28214400026 | Quan, Nguyen Tran Minh | shbdanang2004@gmail.com |  | 0708015223 |
| 28211105376 | Thanh, Pham Van | vanthanh150204@gmail.com |  | 0906541352 |
| 28213000397 | Đuc, Pham Tan | duc.phamtan222@gmail.com |  | 0774924723 |
| 28211106444 | Nam, Le Van | namsle2004@gmail.com |  | 0935064603 |

# REVISION HISTORY

| Version | Date | Comments | Author | Approval |
| --- | --- | --- | --- | --- |
| 1.0 | 14/09/2024 | Initial Release | Nam, Le Van |  |

Table of Contents

1. Project Title	4

2. Project Overview	4

3. Project Background and Motivation	4

4. Proposed Solution	4

5. Related Works or Projects on the Market	6

6. Objectives and Deliverables	7

7. Methodology and Tools	7

8. Timeline	8

9. Project Team	8

10. Risk Management	8

11. Budget and Resources	9

12. Project constraints	10

13. Conclusion	11

14. References	11

# 1. Project Title

Handmade Ocean: Selling Handmade Items

# 2. Project Overview

Selling Handmade Items Web is the website to create a dedicated platform for individuals and local stores to showcase and sell their handmade products to global customers. This website serves as a marketplace where artisans and craftspeople can post their unique, hand-crafted goods, while customers who are interested in learning about handmade products will visit this website to find and purchase unique, high-quality handmade items. Here, customers can easily explore and select traditional handmade products from individuals and stores specializing in handcrafted goods. The website is not just a shopping platform, but also a bridge that helps customers better understand Vietnamese culture through each handmade item, along with the stories and spiritual values that artisans have embedded in their creations.

Beyond facilitating sales, the website aims to highlight and promote the rich cultural traditions of handmade crafts, particularly those rooted in Vietnamese culture. By offering a space where both domestic and international customers can explore Vietnamese handicrafts, the platform contributes to a broader understanding and appreciation of Vietnam’s culture.

# 3. Project Background and Motivation

In today’s fast-paced world, many consumers seek unique, meaningful products that stand apart from mass-produced goods. There is a growing appreciation for craftsmanship, authenticity, and cultural heritage, particularly in handmade items. However, artisans and small-scale creators often face challenges in reaching a broader audience, while customers who value handmade products struggle to find high-quality, authentic items. Selling Handmade Items Web is motivated by the increasing demand for a platform that connects artisans with customers who appreciate handmade crafts. This platform aims to preserve and promote the rich traditions of craftsmanship, allowing artisans to share their stories and cultural heritage through their products. It also simplifies the process for customers to discover and purchase unique, handmade items, bridging the gap between artisans and those seeking one-of-a-kind creations that carry cultural significance, especially from Vietnam.

# 4. Proposed Solution

The proposed solution is Handmade Ocean, a website that helps users quickly buy products and connect with other users who are customers or producers of handmade products.

Core Features and Functionalities:

- Search for products:

  - Users will search for products they want to use, and the application will suggest a list of products that customers want..

- Post products you want to sell:

  - Users can post their products on the Web so people can buy them.

- Design your own products::

  - Post designs that users want to create, for custom craftsmen.

Technologies and Approach:

- Frontend: The website will be built using React, providing a seamless and intuitive user interface.

- Backend: Node.js will handle server-side logic, while MySQL will store user data, product information System Context Diagram:

System Context Diagram:

# 5. Related Works or Projects on the Market

- E-commerce platform for Handmade items

- Etsy: This is one of the most popular websites for handmade and vintage products. Etsy allows sellers to post and sell unique, handmade products, from jewelry to clothing to home goods.

- Shopee and Lazada (in Vietnam): Although they do not specialize in handicrafts, this e-commerce platform has many handicraft sellers doing business and has separate sections for handicraft products.

- Facebook Marketplace and Instagram Shop: These are free tools for craft entrepreneurs to reach a large market, especially since products can be promoted through posts, videos, and live streams..

- Websites specializing in the Handmade community

- Handmade Vietnam: A large community in Vietnam, focusing on connecting handmade lovers and crafters, sharing experiences and knowledge. The website provides information about materials, tools, and craft production techniques.

- Craftsvilla: Similar to Etsy, but more focused on the Indian market. Craftsvilla also offers traditional handicraft products with the goal of preserving the country's craft culture.

- Table for a comparison of these products.

| Characteristics | Craftsvilla | Handmade Vietnam | Handmade Ocean |
| --- | --- | --- | --- |
| Reach users quickly |  |  | + |
| Simple, easy-to-use interface | + | + | + |
| Users can come up with their own ideas for their products |  |  | + |

# 6. Objectives and Deliverables

Objectives:

- Objective 1: Design an attractive website that draws in customers and

- highlights handmade products.

- Objective 2: Implement a secure shopping cart and payment system, supporting methods like credit card and bank transfer.

- Objective 3: Provide a product management feature that allows sellers to easily add, edit, and track their handmade products.

- Objective 4: Build a product review system that enables customers to provide feedback on products.

- Deliverables

- Deliverable 1: A shopping website with a catalog of handmade products and product suggestions based on customer preferences.

- Deliverable 2: A product recommendation system tailored to the customer.

- Deliverable 3: A feature allowing customers to track their orders from placement to delivery.

- Deliverable 4: A website that works on both computers and mobile devices, with an easy-to-use interface for quick searching and shopping.

# 7. Methodology and Tools

Agile Development:

- Sprints: Divide the project into short phases (sprints), each with a specific goal such as interface design, payment integration, etc.

- Continuous Feedback: Collect feedback from users after each sprint to improve and optimize the website.

Technical Stack

- Programming language: React.js, Node.js ,

- Develop tools: Visual Studio Code,

- Version Control System: Github,

- Project Management: Jira

# 8. Timeline

| No | Task Name | Duration (days) | Start Date | End Date |
| --- | --- | --- | --- | --- |
| 1 | Initial | 9 | 03/09/2024 | 11/09/2024 |
| 2 | Development | 89 | 12/09/2024 | 09/12/2024 |
| 3 | Close | 6 | 10/12/2024 | 15/12/2024 |
|  | Duration | 104 | 03/09/2024 | 15/12/2024 |

Table 1: Project Timeline

# 9. Project Team

| Full Name | Phone | Email | Position |
| --- | --- | --- | --- |
| Diem, Nguyen Thi Ut | 0865760643 | udiem130@gmail.com | Scrum Master |
| Quan, Nguyen Tran Minh | 0948319160 | shbdanang2004@gmail.com | Product Owner |
| Thanh, Pham Van | 0906541352 | vanthanh150204@gmail.com | Developer |
| Đuc, Pham Tan | 0377048335 | duc.phamtan222@gmail.com | Developer |
| Nam, Le Van | 0935064603 | namsle2004@gmail.com | Developer |

# 10. Risk Management

Risk 1: Difficulty integrating third-party APIs for payment and shipping could delay the project.

- Mitigation: Start researching and testing third-party APIs for payment and shipping early. Prepare backup API options and allocate buffer time for integration and testing to ensure smooth operation.

Risk 2: Developing a system to receive and manage customer ideas and requests might be complex and take longer than expected.

- Mitigation: Break down the development of the system into smaller, manageable tasks. Begin with a basic version and gradually enhance it with advanced features. Allocate additional time for testing and refining the system for handling customer requests.

Risk 3: Time constraints might affect thorough testing across multiple platforms (desktop, tablet, mobile).

- Mitigation: Conduct parallel testing throughout the development process and use automated tools to ensure cross-platform compatibility. Allocate extra time for real-world testing on various devices.

Risk 4: Budget limitations may restrict access to tools or services needed for analyzing product ideas or identifying customer preferences.

- Mitigation: Prioritize essential features and seek free or low-cost tools for analysis and preference identification. Consider using open-source resources to manage costs while maintaining quality.

Risk 5: Customer feedback on the idea submission and product feature could require design changes, impacting the project timeline.

- Mitigation: Ensure clear communication with stakeholders and designers about requirements from the start. Set up regular meetings to gather feedback and make timely adjustments to avoid major changes later in the development process

# 11. Budget and Resources

| NO | Criteria | Prices (USD) | Amountours(Hours) | Tota(USD) |
| --- | --- | --- | --- | --- |
| 1 | Working hour | $3/hour | 3200 | $9600 |
| Total cost |  |  |  | $9600 |

Table 2: Total Cost Estimation

| Description | Amount | Unit |
| --- | --- | --- |
| Number of members | 5 | Person |
| Number of working hours per day | 7 | Hour |
| The cost of working per hour per person | 3 | USD |
| The duration of the project | 4 | Month |
| The number of working day | 120 | Day |

Explain:

- Amount of working hours = 5 members * 7 hours/day * 120 days = 4200 hours

- Cost of working hour: 4200 hours * $3/hours = $12600

# 12. Project constraints

| Constraint | Constraints Description | Guidelines for Acceptance |
| --- | --- | --- |
| Limited Customer Reach | To address this limitation, the website must be optimized for search engines (SEO) to attract potential customers through organic search. This helps expand the reach to a broader audience interested in handmade goods. | The website should provide customer support through multiple channels like chatbots or a contact number, improving customer experience and fostering loyalty. |
| Difficulty Competing on Price | Ensuring smooth and user-friendly purchasing, shopping cart, and payment features can enhance the customer shopping experience, making them more willing to pay for high-value handmade products. | The website should convey the unique value and craftsmanship of handmade goods, helping customers understand and justify the higher price. |
| Production Time and Inventory Management | Scalability and product management , The website must allow easy tracking and updating of inventory, enabling quick adjustments when stock is low or when items are restocked. | The admin should be able to manage inventory effortlessly, ensuring customers are informed about product availability and estimated delivery times |
| Shipping and Packaging Costs | The website needs to include an accurate shipping cost calculator based on product weight, dimensions, and delivery location. This prevents undercharging or overcharging customers for shipping. | Shipping costs should be automatically calculated and displayed transparently before customers complete their purchase. |
| Website Development and Maintenance | The website must adhere to security standards, such as SSL encryption and HTTPS, to protect customer information and ensure secure transactions. This reduces potential technical issues related to security vulnerabilities. | The website must be designed to be easy to use and compatible with multiple devices, helping both the admin and customers navigate without technical difficulties. |
| Branding and Marketing Management | By optimizing SEO, the website can improve its ranking on search engines, allowing it to attract more customers without significant marketing costs. | Offering multiple support options ensures a better customer experience, increasing the likelihood of repeat business and word-of-mouth referrals. |

# 13. Conclusion

In summary, the limitations of developing a handmade goods e-commerce website—such as limited customer reach, difficulty competing on price, and challenges in managing production, shipping, and security—can all be mitigated by implementing specific constraints and acceptance criteria. These constraints serve as clear guidelines to ensure the website’s functionality, security, and scalability while addressing the unique challenges of selling handmade products. By focusing on optimizing SEO, improving customer support, ensuring payment security, and maintaining a user-friendly interface, the project can overcome these limitations and successfully deliver a seamless shopping experience. Proper execution of these criteria not only ensures a robust and secure platform but also helps build trust and loyalty among customers, leading to long-term success in the handmade goods market.

# 14. References

[1] Software Development Standards for the Guidance and Control Software Project https://sw-eng.larc.nasa.gov/

[2] General Software Coding Standards and Guidelines https://www.nws.noaa.gov/oh/hrl/developers_docs/General_Software_Standards.pdf

[3] Scrum and best practices:

https://docs.microsoft.com/en-us/azure/devops/boards/sprints/best-practices-scrum?view=azure-devops

[4] The Scrum Guide: https://www.scrum.org/resources/scrum-guide

[5] The ISO/IEC & IEEE/EIA Standard 12207, IEEE standards: IEEE-829 [3], IEEE-1008 [5], IEEE-1012

[6] Draw tool: https://www.draw.io

[7] IEEE: https://www.ieee.org/